## Project brief

Project name
Plant Care Notes

Who is the primary user?
A person who keeps houseplants and wants a simple way to remember each plant’s basic care information.

What problem do they have?
Care details are easy to forget or keep scattered across paper notes and apps. When several plants need different care, it can be hard to find the right information quickly.

What should they be able to do?
Add a plant with its name and a short care note, view all saved plants, update a plant’s details, and remove a plant they no longer keep.

User story: As a [user], I want [action], so that [benefit].
As someone who keeps houseplants, I want to save and update a short care note for each plant, so that I can quickly find the information I need to care for them.

Why does this problem matter to me?
Assumption: This problem matters because I want plant care information to be easy to find and maintain. I chose this project because it is practical, beginner-friendly, and small enough to build during a three-day workshop.

## MVP boundary and non-goals

The smallest useful version will…

- Show a list of saved plants, with a helpful empty state when there are none.

- Let the user add a plant with a required plant name and care note.

- Let the user view, edit, and delete each plant record.

- Save records in this browser using local Storage, so they remain after refresh.

- Show a clear validation message if a required field is left blank.

- Let the user verify the main workflow: add a plant, see it in the list, edit it, refresh to confirm it was saved, then delete it.

This MVP will not…

- Create accounts or sync data across devices.

- Send watering reminders or provide care schedules.

- Identify plants or fetch care advice from external services.

- Include photos, maps, social features, or multiple user profiles.

- Store sensitive personal information or require a server/backend.

## Acceptance criteria

Acceptance criterion 1
When I enter a plant name and care note and select Save, the plant appears in the list with both details visible.

Acceptance criterion 2
When I try to save a plant with either required field blank, the plant is not saved and a clear validation message appears.

Acceptance criterion 3
When I edit a saved plant and save the changes, the updated name or care note appears in the list.

Acceptance criterion 4
When I delete a saved plant, it disappears from the list. If it was the last plant, the empty state appears.

Acceptance criterion 5
After I add or edit a plant and refresh the browser, the saved details are still visible.

## Prioritized plan

| Priority | Small task | Done when / criterion |
| --- | --- | --- |
| Must | Create the plant list and empty state | The list shows saved plants, or a message and prompt to add the first plant when it is empty. |
| Must | Add a plant form with required-field validation | A valid name and care note create a plant; blank required fields show a message and do not save. |
| Must | Edit and delete plants | I can update a plant’s details and remove it from the list. |
| Must | Save and load plants using local Storage | Added or edited plants remain visible after refreshing the browser. |
| Should | Make the main workflow easy to verify | I can add, view, edit, refresh, and delete a plant using the app’s visible controls. |
| Could | Improve the list’s readability | Each plant’s name and care note are easy to identify at a glance. |
| Stretch | Add a “last watered” date | I can enter and later view or edit a watering date for a plant. |

## Sketch the user flow and data

What does the user do first?
They open Plant Care Notes. If no plants have been saved, they see an empty-state message and select Add your first plant.

What happens next? Include save, edit, delete.
They enter a plant name and care note, then select Save. The new plant appears in the list and is saved in the browser. They can select Edit to update its details and save the changes, or Delete to remove it. After refreshing the page, saved plants remain visible.

Primary record and fields (keep it small)
One plant record:

- Plant name (required)

- Care note (required)

What should an empty state say or offer?
“No plants saved yet. Add your first plant to keep its care notes in one place.” Show an Add your first plant button.

What input must be checked before saving?
Check that the plant name and care note are not blank or just spaces. If either is missing, do not save and show a clear message explaining which field needs to be filled in.